# Scope Definition

| Version | Author | Notes |
| --- | --- | --- |
| 1.0 | Gia Hung Nguyen | First draft |

Contents

Introduction	2

Scope Overview	2

In-Scope Capabilities	2

Out-of-Scope Capabilities	2

Scope Boundaries	3

Assumptions Affecting Scope	3

Scope Control Considerations	3

## Introduction

This document defines the scope of the proposed Change Request Management Application. It identifies the capabilities included in the initial version of the system, the items excluded from the current scope, and the assumptions that shape the system boundary. The purpose of this document is to establish a clear understanding of what the system is intended to deliver at the initial stage of development.

## Scope Overview

The initial scope of the proposed system focuses on the intake and early-stage review of change requests. The system is intended to provide a centralized web-based interface for request submission and to support a more structured approach to capturing request information. The initial version will improve the clarity and consistency of submitted requests, while keeping the system focused on the earliest stage of the change process.

## In-Scope Capabilities

The following capabilities are included in the initial scope of the system:

- Submission of change requests through a web-based interface

- Capture of basic request details

- Entry of free-text request descriptions

- Use of an AI-assisted feature to produce a draft structured summary

- Display of generated summary fields for review

- User editing of generated content before final saving

- Storage of request records for later access

- Basic viewing of submitted request information

## Out-of-Scope Capabilities

The following capabilities are not included in the initial version of the system:

- Approval workflows

- Traceability management

- Version history

- Automated notifications

- Dashboards and analytics

- Authentication and role-based access control

- Integration with external enterprise applications

- Automated prioritization or approval decisions

- Full end-to-end management of the change lifecycle

## Scope Boundaries

The system boundary begins when a user identifies a need for change and submits a request through the application. The proposed system supports the intake, structuring, review, and storage of request information during the early stage of the change process. The system boundary ends before downstream activities such as formal assessment, approval, implementation coordination, release scheduling, or post-implementation review.

## Assumptions Affecting Scope

The scope of the initial version is based on the following assumptions:

- The first version of the system will focus on intake and early-stage review only

- Generated content will remain subject to user review and editing

- The application will initially function as a standalone web-based solution

- Future enhancements may be considered after the core intake functionality is established

- External integrations are not required in the initial release

## Scope Control Considerations

The scope of the initial version should remain focused on the core intake process in order to maintain a clear and manageable implementation path. Additional capabilities may be considered valuable in future phases, but they should not be introduced before the core system purpose and primary workflow are fully defined.